## Slide 1
PRODUCT ROADMAP
Pioneer Platform Roadmap
From day-to-day workshop operations to a connected, customer-first digital platform
Mwasalat Holdings
23-09-2026

## Slide 2
Pioneer Platform Roadmap
Govern every job, from proposal to completion · Check every car, from parts to handover · Connect billing, customers and attendance
Phase 1
Go live · 1–7 October
Phase 2
Go live · 3rd week of October
Phase 3
Go live · 1st week of November
Customer-facing mobile app
Service Advisor / Customer Support sends the commercial proposal automatically by email
Customer sign-in unlocks booking, complaints & live job-card status
WhatsApp updates to the customer
Workshop portal
Job card opens only when approved; Team Leader assigns & times the job
Quality check, road test & gate pass before handover
Attendance captured automatically via punch clock
ORBIT system
Promotional app launches on iOS & Android
Parts requisition from approved lines
Invoices pushed automatically to ORBIT
Decisions needed: Apple & Google developer accounts and team leadership (Phase 1)

## Slide 3
Rollout Timeline
September – November 2026 · Go-live dates by phase
Phase 1
Workshop portal & customer-facing promotional offers mobile app
Phase 2
Gate pass on the workshop floor & full customer-facing mobile app
Phase 3
ORBIT system integration
TODAY
SEPTEMBER 2026
OCTOBER 2026
NOVEMBER 2026
GO LIVE · 1–7 October 2026
GO LIVE · 19–25 October 2026
GO LIVE · 1–7 November 2026

## Slide 4
PHASE 1 OF 3
Govern every job, from proposal to completion
Today: the system records work but does not govern it.
GO LIVE
1–7 October 2026
What changes
Service Advisor / Customer Support sends the commercial proposal to the customer automatically by email from the system
Job card opens only when approved
Team Leader assigns the technician
Start and end time booked per job
Technician starts, pauses, completes
Promotional app launches on iOS & Android — brand, services, offers, find & contact a branch
Impact
Nothing unapproved, one owner per car, and a channel we own.
Decisions needed: Apple & Google developer accounts · confirm who leads which team

## Slide 5
PHASE 2 OF 3
Check every car, from parts to handover
GO LIVE
19–25 October 2026
What changes
Parts requisition from approved lines
Quality check and road test
Gate pass gates the handover
Quality Coordinator role introduced
Customer sign-in unlocks booking, complaints & live job-card status in the app
Impact
Nothing leaves unchecked or unbilled.

## Slide 6
PHASE 3 OF 3
Connect billing, customers and attendance
GO LIVE
1–7 November 2026
What changes
Invoices pushed to ORBIT
WhatsApp updates to the customer
Punch clock feeds attendance
Impact
One system, no re-keying.